| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 2/2/26 | 4:00 pm | Ethan K., Preston, Ryan |
| 2 | 2/4/26 | 4:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 3 | 2/6/26 | 5:00 pm | Ethan H., Ethan K., Preston, Ryan |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Started writing the design patterns document.

- Meeting #2: Wrote the Testing Plan.

- Meeting #3: Wrote test cases and finished the design patterns document.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Testing plan and test cases.

- Meeting #2: Finish design patterns document and test cases.

- Meeting #3: Finish all test cases and write bug report.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed tasks to be done by the next meeting including finishing the design patterns document, starting the test plan document, and creating test cases. Asked the professor for clarification on what the QA portion of the sprint report is (does it mean Quality Assessment report?). She will follow up with us next time.

- Meeting #2: Reviewed the Testing Plan and assigned test cases to team members.

- Meeting #3: Discussed test cases that have been completed and still need to be completed.

Action Items & Ownership

- Testing plan

  - Ownership: Preston Little

  - Due Date: 2/4/26

- Design patterns document

  - Ownership: Preston Little

  - Due Date: 2/6/26

- Test cases

  - Ownership: all team members

  - Due Date: 2/6/26

- Bug report

  - Ownership: all team members

  - Due Date: 2/9/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 2/4/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 2/6/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 2/9/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 2/8/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.