| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 1/26/26 | 4:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 2 | 1/28/26 | 4:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 3 | 1/30/26 | 5:00 pm | Ethan H., Ethan K., Preston, Ryan |
| 4 | 1/31/26 | 11:00 am | Ethan H., Ethan K., Preston, Ryan |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Finalized project direction (Car Maintenance App), identified core MVP features, built initial backlog.

- Meeting #2: Created the architectural, use case, and class diagrams and wrote the SRS.

- Meeting #3: Started working on the software prototype.

- Meeting #4: Finished software prototype.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: Clarifying prototype scope, ensuring diagrams align with SRS, time constraints for polishing.

- Meeting #2: None.

- Meeting #3: None.

- Meeting #4: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Start SRS draft and core diagrams (architecture, use case, class).

- Meeting #2: Start software prototype.

- Meeting #3: Finish software prototype.

- Meeting #4: Finish test cases and testing plan.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed the MVP - take user input, store it in JSON, algorithm to recommend service needed.

Classes: one for JSON file to create one, vehicle with attributes, services (4-5 services), interaction class with terminal to store dialog (view controller).

- Meeting #2: Discussed the diagrams three of us made and the SRS that the other wrote. Approved all of them and discussed plans to start the software prototype. Ethan H. will take care of the MVP for the prototype. If he isn’t able to finish it by Friday or Saturday, he will pass it off what he’s done to someone else.

- Meeting #3: Ethan H. presented what he had accomplished for the prototype so far. We made plans to finish it by tomorrow.

- Meeting #4: Took a look at the software prototype and finished it together.

Action Items & Ownership

- Class diagram

  - Ownership: Preston Little

  - Due Date: 1/28/26

- Architecture diagram

  - Ownership: Ethan Hess

  - Due Date: 1/28/26

- Use case diagram

  - Ownership: Ryan Carbine

  - Due Date: 1/28/26

- SRS

  - Ownership: Ethan Kidd

  - Due Date: 1/28/26

- Software prototype (MVP)

  - Ownership: Ethan Kidd

  - Due Date: 1/30/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 1/28/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 1/30/26

- Next Scheduled Time: 5:00 pm

Next Meeting (Meeting #4)

- Next Scheduled Date: 1/31/26

- Next Scheduled Time: 11:00 am

Next Meeting (next week)

- Next Scheduled Date: 2/2/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 2/1/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.