| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 2/9/26 | 4:00 pm | Ethan H., Preston, Ryan |
| 2 | 2/11/26 | 4:00 pm | Ethan H., Ethan K., Ryan |
| 3 | 2/13/26 | 5:00 pm | Ethan H., Ethan K., Preston, Ryan |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Wrote bug report.

- Meeting #2: Finished CLI test cases, added Singleton to data handler, updated README.

- Meeting #3: Finished README and all test cases.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Do further stress testing on the prototype (run it, see if we can break it, critique it, identify any formatting or changes we would like).

- Meeting #2: Finish all tests cases.

- Meeting #3: Finish all of Sprint 1’s requirements and submit it to the professor.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed the bug report and what needs to be done by next meeting. Each team member will do stress testing on the prototype and try to “break” it. During the stress test, team members will write down their feedback.

- Meeting #2: Discusses what was done since last meeting. Went through the prototype to find bugs and “break it” but couldn’t.

- Meeting #3: Reviewed test cases and chose quality metrics to follow for the rest of the semester.

Action Items & Ownership

- Finish sprint 1 project outline

  - Ownership: Preston

  - Due Date: 2/15/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 2/9/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 2/11/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 2/16/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 2/15/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.