| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 3/16/26 | 4:00 pm | Ethan Kidd, Preston Little |
| 2 | 3/18/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |
| 3 | 3/20/26 | 5:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Finished integration tests.

- Meeting #2: Started updating documentation (e.g., customer feedback, diagrams, testing plan) and create base line document.

- Meeting #3: Finished updating customer feedback.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Start updating documentation (e.g., customer feedback, diagrams, testing plan) and create base line document.

- Meeting #2: Finish updating customer feedback.

- Meeting #3: Finish all tasks left in this sprint.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed what was done since out last meeting a week and a half ago which was the integration tests. Those have been completed so we can now move on to updating the documents.

- Meeting #2: Reviewed the documents that we all started updating. Talked about the rest of the documents that need to be finished.

- Meeting #3: Made plans to make sure we finish the sprint on time.

Action Items & Ownership

- Start updating documentation (e.g., customer feedback, testing plan) and create base line document.

  - Ownership: Preston Little

  - Due Date: 3/22/26

- Update diagrams.

  - Ownership: Ethan Hess, Preston Little, Ryan Carbine

  - Due Date: 3/22/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 3/18/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 3/20/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 3/23/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 3/22/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.