| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 3/2/26 | 4:00 pm | Ethan Kidd, Preston Little, Ryan Carbine |
| 2 | 3/4/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |
| 3 | 3/6/26 | 5:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Updated README and started working on a feature to find the users closest mechanic(s).

- Meeting #2: Implemented the “find a mechanic” feature and updated documents (README and SRS).

- Meeting #3: Started working on the integration tests.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Finish feature to find the users closest mechanic(s).

- Meeting #2: Start working on the integration tests.

- Meeting #3: Finish all integration tests.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed the updates to the README that were done over the weekend. Discussed finishing the “find a mechanic” feature by the next meeting.

- Meeting #2: Reviewed the “find a mechanic” feature and discussed the plans for the integration tests.

- Meeting #3: Discussed which integration tests have been start, completed, and need to be implemented.

Action Items & Ownership

- Finish “find a mechanic” feature.

  - Ownership: Preston Little

  - Due Date: 3/4/26

- Update SRS.

  - Ownership: Ethan Kidd

  - Due Date: 3/4/26

- Start integration tests.

  - Ownership: Ethan Kidd

  - Due Date: 3/6/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 3/4/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 3/6/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 3/9/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 3/8/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.