| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 4/6/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |
| 2 | 4/8/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |
| 3 | 4/10/26 | 5:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Completed sign up and login pages.

- Meeting #2: Completed dashboard page.

- Meeting #3: Completed all pages of web app.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Create and finished the user dashboard.

- Meeting #2: Create and finish all other pages for web app.

- Meeting #3: Submit everything for Sprint 3.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Revied the sign up and login pages. Discussed plans to finish the rest of the web app pages this week.

- Meeting #2: Reviewed the dashboard page and made plans to finish all other pages of the web app. Assigned Ethan Kidd and Ryan Carbine the documentation portion of this sprint.

- Meeting #3: Set goals and made plans to put finishing touches on project so we can submit everything for Sprint 3.

Action Items & Ownership

- Create and finished the user dashboard.

  - Ownership: Preston Little

  - Due Date: 4/8/26

- Create and finish all other pages for web app.

  - Ownership: Preston Little

  - Due Date: 4/10/26

- Write up all documentation.

  - Ownership: Ethan Kidd & Ryan Carbine

  - Due Date: 4/10/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 4/8/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 4/10/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 4/13/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 4/12/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.