| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 3/23/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Ryan Carbine |
| 2 | 3/25/26 | 4:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |
| 3 | 3/27/26 | 5:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Submitted everything for Sprint 2.

- Meeting #2: Started setting up Firebase and created new branch in GitHub

- Meeting #3: Created first draft of wireframes for web app and UI design kit.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Start setting up Firebase.

- Meeting #2: Create UI design kit, wireframes, get CRUD operations working with Firebase, implement function in control layer.

- Meeting #3: User login and access/security rules.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Discussed assignments for migrating database to Google Firebase. Ethan Hess and Ethan Kidd will handle the backend while Preston Little and Ryan Carbine handle the frontend.

- Meeting #2: Discussed plans to create UI design kit and wireframe and complete Firebase setup.

- Meeting #3: Reviewed the wireframes and UI design kit that were created since the last meeting and discussed the user login and access/security rules that need to be implemented over the weekend.

Action Items & Ownership

- Get CRUD operations working with Firebase, implement function in control layer.

  - Ownership: Ethan Hess & Ethan Kidd

  - Due Date: 3/27/26

- Create UI design kit.

  - Ownership: Preston Little

  - Due Date: 3/27/26

- Create wireframe.

  - Ownership: Ryan Carbine

  - Due Date: 3/27/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 3/25/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 3/27/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 3/30/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 3/29/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.