| Project Name: MotorMinder |  |
| --- | --- |
| Team Name: Backlog Blackhole |  |
| Team Lead: Preston Little Team Members: Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |  |

Weekly Meeting Details

| Meeting # | Meeting Date | Meeting Time | Team Members Present |
| --- | --- | --- | --- |
| 1 | 3/30/26 | 4:00 pm | Ethan Kidd, Preston Little |
| 2 | 4/1/26 | 4:00 pm | Ethan Kidd, Preston Little |
| 3 | 4/3/26 | 5:00 pm | Ethan Hess, Ethan Kidd, Preston Little, Ryan Carbine |

Team Discussion

1. What have you done since the last team meeting?
(Completed tasks, progress made, issues resolved)

- Meeting #1: Implemented all backend functions except for user login and access/security rules and UI design kit.

- Meeting #2: Completed user login and access/security rules and added UI design kit to the app’s CSS files. Created components in React and started creating the home page for the web app.

- Meeting #3: Completed the home page of the app.

2. What obstacles are you encountering?
(Technical issues, unclear requirements, dependencies, scheduling conflicts)

- Meeting #1: None.

- Meeting #2: None.

- Meeting #3: None.

3. What do you plan to accomplish by the next team meeting?
(Specific, measurable tasks or deliverables)

- Meeting #1: Implement user login and access/security rules and add UI design kit to the app’s CSS file.

- Meeting #2: Complete home page of app.

- Meeting #3: Create sign up and login pages.

Team Discussion Notes

(Decisions made, action items, risks identified, clarifications, or follow-ups)

- Meeting #1: Reviewed the backend functions that were implemented and the UI design kit.

- Meeting #2: Reviewed the user login and access/security rules and made plans to complete the home page by the next meeting.

- Meeting #3: Discussed completing the rest of the pages by next week and made plans to connect backend functions to the frontend throughout next week.

Action Items & Ownership

- Add UI design kit to the app’s CSS file.

  - Ownership: Preston Little

  - Due Date: 4/1/26

- Finish user login and access/security rules.

  - Ownership: Ethan Kidd

  - Due Date: 4/1/26

- Finish home page.

  - Ownership: Preston Little

  - Due Date: 4/3/26

- Finish all other needed pages.

  - Ownership: Preston Little

  - Due Date: 4/6/26

Ownership means who is responsible for making sure the action item gets done. Since this is a small project, you may not have formal ownership roles. Instead, list the team member assigned to each action item. In larger projects, ownership and assignment are typically separate roles.

Next Meeting (Meeting #2)

- Next Scheduled Date: 4/1/26

- Next Scheduled Time: 4:00 pm

Next Meeting (Meeting #3)

- Next Scheduled Date: 4/3/26

- Next Scheduled Time: 5:00 pm

Next Meeting (next week)

- Next Scheduled Date: 4/6/26

- Next Scheduled Time: 4:00 pm

Team Lead Acknowledgment

- Team Lead Name: Preston Little

- Signature (if required): Preston Little

- Date: 4/5/26

This meeting log supports accountability, progress tracking, and early risk identification. Logs may be reviewed periodically to assess team participation and project momentum. Teams that meet more than three times per week must document each additional meeting. Please add to the information above in the template and complete all required sections for each meeting.